# Thesis 3 Paper Status

Checked file: 1-Working-Copy/All_in_one_CTHESIS3_no_jitter_8boards.docx (the 8-board copy saved oct. 20, 2026, 9:24 PM). Checked on: oct. 20, 2026, against the repo data (inventory_cells.py, redo_list.py, verify_attack.py on all 46 campus runs), the oct. 19 verification report and the git history.

Green highlight = changed in this pass.  Yellow and cyan are unchanged and keep their old meaning. The file before this pass is in 1-Working-Copy/_backup/.

# 1. Where the paper stands

- The 8-board update is correct in substance. Every run has 8 boards (root + 7 children); the new G402 numbers (ForwardingRatio 1.000 → 0.001, six victims 1.000 → 0.000) and "nine partial-mesh runs, no second parent" match the verifier.

- Its run status was already a few hours out of date. tree/G402/burst was recaptured and re-analysed on oct. 20 (PASS), so the paper now reports 44 processed runs (35 blackhole + 9 wormhole), not 43.

- Most of the oct. 19 report was still open; 26 groups of fixes (43 places) are now in green. Six must-fix items are addressed in the text; four items still need the team or data (sections 3 and 4).

- All 44 processed runs pass the verifier. tree/G402/highload is INCONCLUSIVE (one board's card has no data and its place cannot be fixed) and stays held out.

# 2. Run status, oct. 20, 2026 (no jitter, campus sites)

| Group | Count | Detail |
| --- | --- | --- |
| Processed (in the paper) | 44 of 72 attack | 35 blackhole (all 4 topologies × 3 sites × 3 scenarios, minus tree/G402/highload) + 9 wormhole (linear only, every site and scenario). All PASS. |
| Held out | 5 | Blackhole tree/G402/highload (INCONCLUSIVE, board B768 has no data) · wormhole tree/DLSU_Library/stationary (4 boards < 95%, REDO) · wormhole partial_mesh/G402 stationary + highload (captured, not analysed) · wormhole star/G402/stationary (first hub-star run, 3 boards never reached the root) |
| Benign | 0 of 9 | Only a home run exists, outside the design |
| Still to capture | 37 | Mostly wormhole on star/tree/partial; all 9 benign runs. Star/G402/highload failed twice on oct. 20 (hub browned out, verification #69/#70). |

# 3. Open issues the team must resolve (not edited)

| # | Priority | Issue | What was found | What to do |
| --- | --- | --- | --- | --- |
| 1 | High | Sniffer data lost from the analysis tables | The oct. 19 re-analysis (commit 6ecbe3e1, D-25) rebuilt the feature tables on a laptop without the PCAPs. 23 campus runs had MacRetryRate before; only 3 have it now. The paper's sniffer numbers (22 runs, 8 rose; 26 full-length captures for D-14) cannot be reproduced from the current tables. | Whoever holds the PCAPs: put them in datasets/PCAP and re-run analyze.ps1, then recompute §4.1.3.4 and fill D-14. |
| 2 | High | Figures 4.16–4.23 show one fixed layout | The attacker's depth varies by run. Example: the G402 linear stationary run the paper quotes has the attacker at hop 1 with six victims; Figure 4.21 shows hop 4 with three. Figure 4.16 (star wormhole) still shows the flat star; D-28 puts the root behind hub A. | Label the figures "example layout" or redraw; redraw Fig. 4.16 if the adviser keeps D-28. |
| 3 | High | Clustering not done | No clustering script or output in the repo. Abstract, §1, §4.2.5 and Ch. 5 promise it; Table 4.21/Fig. 4.49 in the lists still name clustering items. | Assign an owner; run it on the pooled table after collection. |
| 4 | Medium | Lists of tables/figures are stale | Examples: list says Table 4.29 "Software Components…" (body 4.25), Figure 4.60 (body 4.54), Table 4.21 "Clustering…" (body 4.21 is the single-feature audit). | Before submission: select all + F9, then rebuild the lists. |
| 5 | Medium | Tracked changes left in the file | Three tracked deletions by author "Claude" were already in the 8-boards copy before this pass. | Review → accept or reject them. |
| 6 | Medium | Appendix C stops at D-22 | The repo log has D-23 to D-32 (parent changes by exposure, START lock, tick alignment, sticky parents, topology gate, hub-star wormhole, partial-mesh definition, end-B rule, attacker re-parenting, missing boards by role). | Team decides which belong in the paper; checklist rows A21–A33 already track them. |
| 7 | Medium | ESP-IDF version | Paper says 5.3; the current builds use 5.5.4 and some laptops build with 5.3.5. | State the version that built the dataset firmware. |
| 8 | Low | Library versions | SciPy, scikit-learn, Matplotlib, seaborn and Python 3.11 are not recorded anywhere. | pip freeze on the analysis laptop. |
| 9 | Low | §1.6.1 sniffer hardware | Paper names a MacBook; the repo also has an ESP32 sniffer (sniffer_node + tools/sniff.py). | State which produced the captures. |
| 10 | Low | Table 4.30 title [71, Table 4] | Real title: "Pre-attack and post-attack transmission logs", from their simulation. | Fix the title and say it is simulated. |
| 11 | Low | Validation Basis guide | Still quotes G402 child PDR 0.938 → 0.238. | Correct the guide (it is read-only for members; whoever owns it). |

# 4. Oct. 19 report — where each item stands now

| Item | Status | Note |
| --- | --- | --- |
| Must fix 1 — G402 numbers | Done | Team fixed Table 4.4 and §4.1.3.1; this pass fixed Table 4.23 |
| Must fix 2 — highload "limit of the testbed" | Done | Team removed it; this pass fixed the Ch. 5 placeholder |
| Must fix 3 — Zhukabayeva Table 7 | Done | This pass |
| Must fix 4 — retry counters as evidence | Done, numbers pending | Sniffer numbers need a recompute (issue 1) |
| Must fix 5 — clustering reading | Text fixed; work open | Issue 3 |
| Must fix 6 — deletion wording | Done | This pass |
| Reword (18 items) | 13 done, 5 open | Open: §1.6.1 sniffer, D-14, ESP-IDF version, library versions, Table 4.30 title |
| Decisions (3) | 1 decided, 2 open | Jitter: OUT (team decision, oct. 20 — the 81-run design stands; the captured jitter runs are outside it). Still open: star wormhole (D-28), clustering owner |
| Not verified (8 source checks) | Open | Need the full texts: Khan, Al-Anzi, Das, Hanif, Rassam, Qian, Ioulianou/Pedroso/Amouri/Akyildiz, Yuchengco site notes |

# 5. Every green edit

| Where | Change | Evidence |
| --- | --- | --- |
| §1.4.1 Limitations | Added: none of the 435 campus capture files has 0 rows; D-13 placeholder now asks only for the mid-run-reset test | Zero-row count over datasets/exports (no-jitter, campus), oct. 20 |
| §1.6.1 Hardware | A network of 7 ESP32 nodes → 8 (the root and seven children) | inventory: 7 children + root in every campus run |
| §2.2 + Table 2.2 (Alshehri [13]) | "Hybrid SVM–DNN" → two separate models (SVM and DNN at the base station, NS-3.37); verb agreement fixed | Oct. 19 report, Reword (abstract) |
| §2.2 + Table 2.2 (Srinivasan [19]) | 89.28% → 89.29% (two places) | Source value 89.2879% |
| Table 4.1 note | Formation lasts until the gates pass and the operator types START (D-22); a benign burst run keeps an attack-length window | root_main.c; D-22 |
| §4.2.1.3 UART tunnel | HELLO handshake + root setup gate described; numbered-ping test is optional | Firmware; D-22 |
| §4.2.1.3 Ramírez Gómez [72] | "report a related effect" → "propose duplicated routing packets as a signature" | Source PDF |
| §4.2.2.1 star wormhole | Added the D-28 hub-star design (root behind hub A, one-hop shortcut) and that the first hub-star captures (oct. 20) are not usable yet | thesis-deviate.md D-28; verification #69/#70; redo list |
| Table 4.6 G402 | 13 → 14 of 24 attack runs analysed | inventory_cells.py + verify_attack.py, oct. 20 9:40 PM |
| Table 4.7 title (and List of Tables), Burst row, total | 43 runs → 44; Burst 14 (11+3) → 15 (12+3); total 44 (35 + 9) | tree/G402/burst recaptured oct. 19, re-analysed in 6fb00803, verifier PASS |
| §4.2.2.5 status paragraph | Counts → 44 (35 blackhole + 9 wormhole), 8 tree, 15 burst; held-out list corrected; 37 runs left; clustering is "to be run", not "computed" | Same as above; redo_list.py |
| §4.2.2.5 wormhole + design paragraphs | "captured" → "processed"; "All 43" → "All 44" | Wormhole captures exist on star/tree/partial but none is processed |
| Table 4.14 + §4.2.3.6 | SPIFFS only (not LittleFS); flash = /spiffs/telem.csv renamed at export; card name has rRUN | Firmware csv_logger.c; oct. 19 report |
| §4.2.3.6 + Data Integrity bullet | Card files are deleted after verification by the wizard on the card-reader route; the GUI leaves it to the operator | run_wizard.ps1 / menu.ps1 pass --delete-source |
| §4.2.3.7 Completeness + Appendix C D-9 | Gaps of 1–2 samples inside a kept window are filled; only windows < 8 of 10 are discarded | preprocess.py |
| §4.2.3.7 run inventory + card files bullets | 44 processed, 5 held out; none of 435 card files has 0 rows | inventory, redo list, zero-row count |
| §4.1.3.2 + §4.1.3.6 + Table 4.25 + Table 4.23 row 5 (Zhukabayeva [71]) | Abstract numbers vs Table 7 route-change row stated separately; caption cites the row; source inconsistency noted | Source PDF (Table 7 is "Software components of WSN nodes") |
| §4.1.3.4 predictions not observed | Evidence changed from app retry counters to the sniffer (dated 19 Oct) + cyan [PENDING] to recompute | D-15; see issue 1 below |
| Table 4.23 rows 1–2 | Loss 76% → 100% (all six victims 1.000 → 0.000); healthy PDR 0.997 → 0.998 mean over victims of all campus blackhole runs; Khan comparison reason fixed | verify_attack.py on all 36 campus blackhole runs (123 victim baselines) |
| §4.1.3.6 Khan [22] paragraph | 2-minute interval = sensor readings; delivery figures come from a 60 s, five-day stability test | Oct. 19 report |
| §4.1.3.6 Ramírez Gómez + Figure 4.54 caption (and List of Figures) | "Setup" → "Wormhole Attack with a Malicious Node"; their setups are Figures 7–8 | Source PDF |
| §5.4 + §5.x placeholders | Removed the "provisional clustering reading" (no clustering code exists); "highload limit" → early logging limit fixed oct. 7; status date 15 → 20 Oct | Repo search: no clustering script/output |
| Bibliography [70] | "Australian Journal of Telecommunications and the Digital Economy" | Journal title |
| Appendix C intro + D-13 + D-17 | D-1 to D-22; D-13 notes 0 zero-row files; D-17 now "all 9 processed wormhole runs, roles stable, A shallower than B" | verify_attack.py on all 9 linear wormhole runs (PASS) |
| Appendix C new rows | Added D-21 (wormhole verification) and D-22 (pre-run gates and START) | thesis-deviate.md |
| Appendix D (two rows) | "victim retry counters stay at 0" → MacRetryRate shows no consistent rise in the sniffer runs | D-15 |

# 6. Version 2 — code and data recheck

File: 1-Working-Copy/All_in_one_CTHESIS3_no_jitter_8boards v2 (code and data recheck, oct. 20, 2026).docx. It starts from the green copy above and adds the team’s work since Thesis 2 that the paper did not yet describe, checked against the firmware, the analysis code, the verifier and the run logs. All changes are green as well; this table lists only the v2 additions (64 operations).

| Where | Change | Checked against |
| --- | --- | --- |
| §1.6.1 sniffer | Dataset sniffer = spare ESP32 board + tools/sniff.py (.pcap); MacBook = test sniffer; [PENDING] to confirm any MacBook capture | tools/sniff.py, gui/SnifferGate.ps1, datasets/PCAP |
| §1.6.2 + Table 4.9 note | ESP-IDF 5.3 → 5.5.4 and 5.3.5 (run logs: 16 × v5.5.4, 7 × v5.3.5); library versions → requirements file + [PENDING] pip freeze | datasets/run_logs, analysis/requirements.txt |
| Table 4.1 note, §4.2.1.2 E / §4.2.1.3 F | START lock with logged override (D-24); stabilisation ≥ 60 s until gates pass and START; topology gate = settled at baseline start (D-27) | thesis-deviate.md D-24, D-27 |
| §4.2.1.3 end assignment | Tree/partial wormhole: B never joins the root, sits deeper than A; ends move only when a parent is lost or full (D-30); not yet hardware-confirmed | mesh_setup.c WH_B_NO_ROOT; D-30 |
| §4.2.2.1 star | Hub = root (benign), attacker (blackhole, D-16), end A (wormhole, D-28); wormhole paragraph rewritten for the hub-star; Fig. 4.16 to be redrawn | mesh_setup.c STAR_HUB_*; D-28 |
| §4.2.2.2 tree / §4.2.2.4 partial | Sticky tree parents (6 dB, ×3, D-26); partial mesh = placement + 2-child cap, switching allowed but not observed (D-29) | mesh_setup.c STICKY_PARENT_*; D-26, D-29 |
| §4.2.3.6, §4.2.3.7, §4.2.4.1 | SD recovery (5 s, 6 tries, rows counted in runs.csv; not hardware-tested); coverage over experiment phases, 95% per board; tick alignment ≤ 300 ms late (D-25) | csv_logger.c SD RECOVERY; preprocess.py _assign_ticks |
| §4.2.7.1 (four new paragraphs) | Verdict rules (one primary, 3σ + ≥ 0.10 + ≥ 6 points, 5-window pooling, broken-baseline exclusion); PASS/FAIL/INCONCLUSIVE + impact check; blackhole measured at attacker/root with bystander control; D-23, D-31, D-32; START_ANYWAY; sensitivity 0 flips (53 runs × 14 settings) and placebo 0 of 106 | verify_attack.py constants; audit_threshold_sensitivity.py and audit_false_positives.py run oct. 20 |
| Chapter 4 headings | Body numbering now matches the contents page: 4.2.5 Data Clustering (new heading) … 4.2.6 EDA, 4.2.7 Attack Validation, 4.3 Theoretical Analysis, 4.4 Cluster Visualization | Contents page; cross-references |
| Cross-references | "Section 4.2.5.6" and "4.2.6.1" (sections that no longer exist) → 4.2.5 / 4.2.6 |  |
| Appendix C | D-1 to D-32; rows D-23 … D-32 added; new Table C.2 "Notes on Individual Captures" (10 rows) | thesis-deviate.md; checklist C-rows; verifications |

Status of the open issues after v2: issue 7 (ESP-IDF) and issue 9 (sniffer) are fixed in v2, issue 8 (library versions) is now a [PENDING]; issue 4 is half fixed (body headings renumbered; the lists of tables and figures still need F9); issue 6 is fixed (D-23 to D-32 added). Karlof and Wagner (2003) is cited in v2 but is not yet in the bibliography — a [PENDING] marks it.

# 7. Before submission (Oct 24)

- Re-read every green passage, then clear green, yellow and cyan.

- Fill or delete every [PENDING …] (cyan), delete Appendix D.

- Accept or reject the 3 tracked deletions; select all + F9; rebuild the contents, tables and figures lists.

- Close Word before syncing or moving the file.